Principal AI Credit Deck Agentic Framework Pipeline Reliability · Full Design Review Document Phase 1: Excel + PPTX · Phase 2: Web · PDF · Ask the Desk Prepared by: Sudipto Mondal, FRM Version: v2.1 · April 2026 · Draft — Pending Sign-off

# Executive Summary

This document reflects the full design of the Credit Deck Agentic Framework following a complete ideation cycle. The pipeline has two phases and a single governing principle: Excel owns the numbers, the analyst owns the deck.

✅ Locked Core Design Rule Numbers are validated in Excel before the deck is built. Once the analyst approves Excel, numbers are locked. Deck review covers narrative, qualitative content, layout, and flow only. Number overrides at deck stage are not permitted — they must go back to Excel, after which the deck regenerates from the corrected source.

Phase 1 — Excel Working Papers + PPTX (current focus) Prove the full pipeline end-to-end: OCR → Excel (analyst validates) → PPTX. Excel is a permanent deliverable alongside the deck. Three companies must pass the Phase 1 test criteria before Phase 2 begins.

Phase 2 — Web Brief · Brief Pack PDF · Ask the Desk (after Phase 1 sign-off) Single Publish action: web brief goes live on principalai.pro, PDF auto-generated simultaneously from the same Supabase record. Ask the Desk reads from validated Excel data only. Web brief section structure vs deck: TBC.

## What Changed from v2.0

| v2.0 | v2.1 |
| --- | --- |
| No Excel layer | Excel Working Papers as formal Stage 2a — permanent deliverable |
| Single HITL at deck review | Two-stage review: Excel gate (numbers) → Deck review (narrative) |
| All narratives generated together | Narrative split: pure narrative (parallel) vs quant-driven (after Excel gate) |
| No override rule defined | Number overrides locked to Excel. Deck overrides = narrative/qualitative only. |
| No version control design | Re-publish generates AI change summary (analyst report style) |
| Ask the Desk reads raw OCR data | Ask the Desk reads validated Excel data only |
| Public teaser strategy defined | Public teaser strategy — TBC (decide after first full report live) |

# Table of Contents

# 1.  Current Architecture — Pre-Design

## 1.1  Pipeline Overview

The current skill runs as a single, uninterrupted agent session. All nine steps execute within one context window with no intermediate files written to disk until build_qa.py runs at Step 8. There is no Excel layer, no narrative separation, and no structured validation between OCR and PPT generation.

User attaches images

|

v

Claude (one long context window — all 9 steps, no checkpoints)

|-- Step 1: Intake checklist         <- memory only

|-- Step 2: Create folders           <- memory only

|-- Step 3: OCR all images           <- memory only  <- highest failure risk

|-- Step 4: Apply DOH rules          <- memory only

|-- Step 5: Write run_deck.py        <- memory only

|-- Step 6: Write validators         <- memory only

|-- Step 7: Apply [P]/[V] tags       <- memory only

|-- Step 8: Run build_qa.py          <- FIRST write to disk

`-- Step 9: Deliver PPTX

## 1.2  Failure Mode Analysis

| Failure Mode | Root Cause |
| --- | --- |
| Any failure = full restart | No intermediate files. All 9 steps in one session, no checkpoints. |
| OCR errors propagate silently | No schema validation after extraction. Errors surface at build time only. |
| Context drift on long runs | All 9 steps share one window. DOH rules lose weight by Step 7. |
| Formulas invisible to analyst | All calculations in run_deck.py. Analyst cannot verify how numbers were derived. |
| Labels differ between source and PPT | No explicit mapping layer. Analyst cannot match PPT numbers to source. |
| Build fails late with no traceback | Validation only at Step 8. No early warning if data is malformed upstream. |

# 2.  Full Pipeline — Revised Design

## 2.1  Design Principles

- Excel owns the numbers. All arithmetic is computed by AI in Excel, visible to the analyst as standard Excel formulas.

- Numbers are locked at the Excel gate. The deck is built from approved Excel values. Number overrides are not permitted at deck stage.

- Deck review covers narrative, qualitative content, layout, and flow only.

- Every stage reads from a file, writes to a file, passes a validation gate before the next stage starts.

- FY results only. No stub year logic required.

- Unavailable data is flagged N/A, not FAIL.

- Currency normalisation is handled in Sheet 1 Raw Data before any calculation.

## 2.2  Pipeline Diagram

User attaches financial statement images

|

v

+------------------------------------------+

|  STAGE 0 — Setup                         |

|  Orchestrator. manifest.json.            |

|  GATE: all images readable               |

+------------------------------------------+

|

v

+------------------------------------------+

|  STAGE 1 — OCR + Content Extraction      |

|  Subagent (fresh context)                |

|  Output 1: extracted_data.json           |

|  Output 2: narratives.json               |

|    (pure narrative slides only —         |

|     Industry, Business Model,            |

|     Management, Competitive Position)    |

|  Output 3: Supabase write (brief_id)     |

|  GATE: schema valid + BS balances        |

|        + GP = Sales − COGS              |

+------------------------------------------+

|

+----+----+

|         |

v         v   (run in parallel)

+--------+ +---------------------------+

| STAGE  | | STAGE 2b                  |

| 2a     | | Narrative Prep            |

| Excel  | | (pure narrative only)     |

| Working| | AI drafts: Industry,      |

| Papers | | Business Model,           |

|        | | Management,               |

| Sheet1:| | Competitive Position      |

| Raw    | | from narratives.json      |

| Sheet2:| |                           |

| Calcs  | | GATE: all pure narrative  |

| Sheet3:| | slides populated          |

| PPT    | +---------------------------+

| Feed   |

| Sheet4:|

| Valid. |

|        |

| GATE:  |

| Sheet4 |

| zero   |

| FAIL   |

+--------+

|

[EXCEL GATE — Analyst validates numbers]

Analyst reviews all 4 sheets.

Confirms numbers are fine.

Says: 'numbers are fine' → pipeline proceeds.

Deck is NOT built until this gate passes.

|

v

+------------------------------------------+

|  STAGE 2c — Quant-Driven Narrative Gen   |

|  Generated AFTER Excel gate              |

|  Uses approved Excel numbers as input    |

|  Slides: Leverage commentary, GCFO       |

|  narrative, Coverage analysis,           |

|  Rating rationale, Cash flow narrative   |

|  GATE: all quant-driven slides populated |

+------------------------------------------+

|

v

+------------------------------------------+

|  STAGE 3 — PPT Build                     |

|  Subagent (fresh context)                |

|  Reads: Excel Sheet 3 (PPT Feed)         |

|         Pure narratives (Stage 2b)       |

|         Quant-driven narratives (2c)     |

|  Numbers in deck = Excel numbers.        |

|  Guaranteed. No recalculation in PPT.    |

|  GATE: zero build errors                 |

|        all slides populated              |

|        [V] warnings surfaced             |

+------------------------------------------+

|

[DECK REVIEW — Analyst reviews full deck]

Reviews: narrative, layout, flow,

qualitative content, labels.

NOT numbers — locked at Excel gate.

If a slide needs fixing:

'override slide #X — [instruction]'

AI fixes that slide only.

Rule: narrative/qualitative overrides only.

Number change? → back to Excel → deck regenerates.

Analyst says 'Publish' → Stage 4.

|

v

+------------------------------------------+

|  STAGE 4 — Publish                       |

|  Simultaneous:                           |

|  → principalai.pro web brief goes live  |

|  → Brief Pack PDF auto-generated        |

|     (Puppeteer renders web brief → PDF) |

|  → Supabase: status = published         |

|                                          |

|  Two permanent files saved:              |

|  [Company]_Credit_Deck.pptx              |

|  [Company]_Working_Papers.xlsx           |

+------------------------------------------+

## 2.3  Stage Summary

| Stage | Owner | Input | Output | Gate |
| --- | --- | --- | --- | --- |
| 0 — Setup | Main Claude | User images | manifest.json + folders | All images readable |
| 1 — OCR | Subagent | Images | extracted_data.json + narratives.json + Supabase write | Schema valid + BS balances + GP = Sales − COGS |
| 2a — Excel | Subagent | extracted_data.json | Working_Papers.xlsx (4 sheets) | Sheet 4 zero FAIL |
| 2b — Narrative | Subagent (parallel with 2a) | narratives.json | Pure narrative slide text | All pure narrative slides populated |
| EXCEL GATE | Analyst | Working_Papers.xlsx | Approval: numbers confirmed | Analyst sign-off |
| 2c — Quant Narrative | Subagent | Approved Excel numbers | Quant-driven slide narratives | All quant-driven slides populated |
| 3 — PPT Build | Subagent | Excel PPT Feed + narratives | Credit_Deck.pptx | Zero build errors + all slides populated |
| DECK REVIEW | Analyst | Full PPT | Slide overrides (narrative only) + Approval | Analyst sign-off |
| 4 — Publish | Main Claude | Approved PPT | Web live + PDF + Supabase published | Both outputs confirmed |

# 3.  Excel Working Papers

## 3.1  Purpose

The Excel Working Papers are a permanent deliverable saved alongside the PPTX. They serve as the audit trail for every number in the deck. All arithmetic is performed by AI in Excel using standard Excel formulas — nothing is computed inside the PPT generation. The analyst’s role is to review and approve, not to compute.

## 3.2  Four-Sheet Design

| Sheet | Purpose |
| --- | --- |
| Sheet 1 — Raw Data | Direct copy of values from extracted_data.json. No formulas. Exact values as extracted. Currency normalisation applied here (all values in same unit before any calculation). This is the ‘as extracted’ record. |
| Sheet 2 — Calculations | All formulas written by AI using Sheet 1 as source. Analyst can see every formula in the formula bar. Covers: NWA components and total, GCFO bridge, leverage ratios, coverage ratios, YoY growth rates, CAPEX intensity, and all other derived metrics in the deck. |
| Sheet 3 — PPT Feed | References Sheet 2 cells only — no independent formulas. Column A labels match exactly what appears in the PPT. This is what Stage 3 (PPT Build) reads. Analyst overrides entered here break the reference and highlight the cell amber. |
| Sheet 4 — Validation | AI runs cross-checks with PASS / FAIL / N/A per item. Includes: BS balance (Assets = Liabilities + Equity), GP = Sales − COGS, PPT Feed matches Calculations, any [V]-tagged figures flagged. Stage 2a gate requires zero FAIL before HITL. |

## 3.3  Override Highlighting Rule

When the analyst overrides a value in Sheet 3 (PPT Feed), the AI-generated reference formula is replaced by a hard-coded value. The cell turns amber via conditional formatting. Any amber cell = analyst override = documented deviation from AI-calculated value.

| Cell state | Meaning |
| --- | --- |
| Green — formula intact | =Calculations!B47 · AI-calculated, unmodified |
| Amber — override | 4.8 · Analyst-entered hard value, formula replaced |

Override Rule Number overrides at the deck stage are not permitted. If a number is wrong in the deck, it must be corrected in Sheet 3 of Excel. The deck then regenerates from the corrected PPT Feed. This is the only path that keeps Excel and deck permanently aligned.

## 3.4  Narrative Type Classification

Not all slides require Excel. Slides are classified into three types, each with a different generation path:

| Slide Type | Examples | Generated When |
| --- | --- | --- |
| Pure narrative | Industry Analysis, Business Model, Management Assessment, Competitive Position | Stage 2b — parallel with Excel. Source: narratives.json from OCR. |
| Quant-driven narrative | Leverage commentary, GCFO narrative, Coverage analysis, Rating rationale, Cash flow narrative | Stage 2c — AFTER Excel gate. Source: approved Excel numbers. |
| Quantitative | NWA bridge, GCFO bridge, Leverage profile, Debt maturity, Rating scorecard | Stage 3 PPT Build. Source: Excel Sheet 3 PPT Feed. |

Why quant-driven narratives come after the Excel gate A sentence like ‘Net leverage improved from 6.1x to 5.2x’ is narrative in form but quantitative in substance. If the analyst overrides 6.1x to 6.3x in Excel, any narrative generated before the gate would be stale. Generating quant-driven narratives after the Excel gate guarantees they reflect approved numbers.

# 4.  Analyst Review Workflow

## 4.1  Excel Gate — Number Validation

The analyst receives the Excel Working Papers after Stage 2a completes and Sheet 4 shows zero FAIL. The review is focused entirely on numbers.

- Open Sheet 4 first — confirm zero FAIL, review any N/A flags

- Review Sheet 2 Calculations — spot-check key formulas (leverage, coverage, GCFO bridge)

- Review Sheet 3 PPT Feed — confirm labels match expected PPT terminology

- Override in Sheet 3 if any value needs correction (cell turns amber, change is logged)

- Say ‘numbers are fine’ — pipeline proceeds to Stage 2c and Stage 3

## 4.2  Deck Review — Narrative and Quality

The analyst receives the full PPTX after Stage 3 completes. Numbers are not re-reviewed here — they were locked at the Excel gate and the deck is built directly from the approved PPT Feed.

- Review narrative slides: Industry Analysis, Business Model, Management, Competitive Position

- Review quant-driven narratives: confirm commentary aligns with the numbers (already verified)

- Review layout, flow, labels, and overall presentation quality

- For any slide needing a fix: ‘override slide #X — [instruction]’

- AI regenerates that slide only. Repeat until satisfied.

- Say ‘Publish’ when the full deck is approved

| Override type | Permitted at deck stage? |
| --- | --- |
| Narrative text (Industry Analysis, commentary) | Yes — slide-level regeneration |
| Qualitative assessment (Management, ESG) | Yes — slide-level regeneration |
| Labels and headings | Yes — slide-level regeneration |
| Layout and formatting | Yes — slide-level regeneration |
| Number change (any figure) | No — must go back to Excel → deck regenerates |

# 5.  Publish and Version Control

## 5.1  Publish Action

A single ‘Publish’ instruction from the analyst triggers the following simultaneously:

Analyst says 'Publish'

|

v

Supabase: status = published

|

+----+----+

|         |

v         v

Web brief    Brief Pack PDF

goes live    auto-generated

(principalai (Puppeteer renders

.pro/app)    web brief → PDF)

|         |

+----+----+

|

Both driven by same Supabase record.

PDF = print of web brief. Always identical.

## 5.2  Version Control

If the analyst makes any change after a brief has been published and re-publishes, the following applies:

- Latest version is always the live version on principalai.pro

- On re-publish, AI auto-generates a change summary in analyst report style:

Example change summary (auto-generated) Version 2 · Published 15 April 2026 Revised from Version 1 (12 April 2026): • Slide 4: Leverage commentary updated to reflect FY2024 covenant revision • Slide 7: Industry growth rate corrected from 8.2% to 7.6% • Slide 11: Management assessment narrative revised

- Change summary is stored in Supabase alongside the brief record

- Visible to the analyst in the web brief interface

- No complex archiving in v1 — latest version + change log is sufficient

# 6.  Phase 1 Test Plan — Sign-Off Criteria

Phase 2 does not begin until all Phase 1 criteria are met. The goal of Phase 1 is to prove the full pipeline — OCR → Excel → PPTX — is reliable end-to-end and that Excel is a trustworthy source of truth.

| Test | Pass Condition |
| --- | --- |
| 3-company end-to-end run | Three companies from images to PPTX without a full restart |
| Sheet 4 validation | Zero FAIL on all three runs before HITL |
| Excel ↔ PPTX alignment | Numbers in PPT Feed match PPT figures exactly for all three companies |
| Supabase write confirmed | brief_id, extracted_data, and validated data written correctly for all runs |
| Stage resumption | Simulate Stage 2a failure — confirm pipeline resumes from Stage 2a, not Stage 0 |
| Quant-driven narrative alignment | Narrative figures match approved Excel numbers on all three runs |
| Slide override test | Override one narrative slide — confirm only that slide regenerates |
| Number override rejection | Attempt number override at deck stage — confirm pipeline routes back to Excel |

✅ Locked Phase 1 is complete when all 8 tests pass. Only then does Phase 2 design proceed to implementation.

# 7.  Phase 2 Architecture — Web · PDF · Ask the Desk

## 7.1  Delivery Fork

All Phase 2 outputs read from the same Supabase record written in Phase 1. No pipeline changes required.

Validated data (proven in Phase 1, in Supabase)

|

+---> PPTX           Phase 1 — existing

|

+---> Web brief      Phase 2a

|     principalai.pro/app

|     Authenticated. Full sectioned brief.

|     Section structure vs deck: TBC

|

+---> Brief Pack PDF Phase 2b

|     Puppeteer serverless.

|     Renders web brief → PDF on Publish.

|     Always identical to web brief.

|

+---> Ask the Desk   Phase 2c

Claude API + streaming.

Reads validated Excel data from Supabase.

NOT raw OCR output.

Grounded to brief data only.

## 7.2  Phase 2 Build Sequence

| Step | What | Depends On | Effort |
| --- | --- | --- | --- |
| 2a | Web brief reads from Supabase | Phase 1 Supabase write confirmed | 1–2 days |
| 2b | Brief Pack PDF (Puppeteer) | Web brief rendering stable | 2–3 days |
| 2c | Ask the Desk API route | Validated data queryable in Supabase | 2–3 days |
| 2d | Ask the Desk UI panel | API route streaming confirmed | 2–3 days |

## 7.3  Supabase Schema — briefs Table

| Column | Type / Notes |
| --- | --- |
| brief_id | UUID · Primary key |
| company_slug | TEXT · e.g. ‘helios-towers-2026’ · URL-safe |
| extracted_data | JSONB · Raw OCR output |
| validated_data | JSONB · Approved values from Excel PPT Feed · source for Ask the Desk |
| narratives | JSONB · All narrative text (pure + quant-driven, post-approval) |
| score | INTEGER · e.g. 72 |
| implied_rating | TEXT · e.g. ‘BB+’ |
| status | TEXT · draft ¦ published ¦ retracted |
| version | INTEGER · increments on each re-publish |
| change_summary | JSONB · AI-generated change log per version |
| is_public | BOOLEAN · controls public teaser visibility |
| created_at | TIMESTAMPTZ · auto-set on insert |

# 8.  Ask the Desk

## 8.1  Positioning

Ask the Desk is not a chatbot. It is a grounded analyst assistant — an extension of the Principal AI analyst desk. It reads from validated_data in Supabase (the analyst-approved numbers), not raw OCR output. Its three defining properties:

| Grounded | Contextual | Transparent |
| --- | --- | --- |
| Answers only from validated_data and approved narratives. Never speculates beyond the brief. | Knows which brief is open and which section the analyst is reading. Active section passed as silent context. | Cites specific figure, year, or section. Responses end with a [Section] tag identifying the source. |

## 8.2  Agentic Stack

Analyst types question

|

v

+------------------------------------+

|  CONTEXT BUILDER                   |

|  Fetch brief_id from session       |

|  Pull validated_data from Supabase |  <- approved numbers, not raw OCR

|  Pull approved narratives          |

|  Inject active_section hint        |

+------------------------------------+

|

v

+------------------------------------+

|  SYSTEM PROMPT                     |

|  Role: Senior credit analyst       |

|  Use validated data only           |

|  Cite figures with year/source     |

|  Flag if data unavailable          |

|  Never infer beyond the brief      |

+------------------------------------+

|

v

+------------------------------------+

|  CLAUDE API (claude-sonnet-4-6)   |

|  Tools:                            |

|    get_financials(metric, years)   |

|    get_narrative(section)          |

|    calculate(expression) <- deterministic |

|  Streaming: yes                    |

+------------------------------------+

|

v

Streamed response + [Section] citation

## 8.3  Tool Design

| Tool | Input | Returns |
| --- | --- | --- |
| get_financials(metric, years) | e.g. (‘ebitda’, [‘FY2022’,‘FY2023’]) | Values from validated_data for requested years |
| get_narrative(section) | e.g. (‘financial_risk’) | Approved narrative text for that section |
| calculate(expression) | e.g. (‘210/531’) | Computed result — deterministic, never uses LLM |

Why calculate() matters All arithmetic is delegated to a deterministic function. The LLM reasons and interprets — it never computes. Leverage ratios, coverage ratios, YoY changes are always arithmetically correct regardless of LLM behaviour.

# 9.  Items To Be Confirmed

TBC — To Be Confirmed Web brief section structure vs deck structure The web brief section layout (sidebar navigation, section order) does not need to mirror the deck 1:1. The relationship between deck slide structure and web sections will be defined once the deck slide manifest is finalised and the first full report is live. Audience-tier logic (public vs client visibility per section) to be designed separately.

TBC — To Be Confirmed Public teaser strategy The public excerpt page (principalai.pro/research/[company]) draws interest through selective flagship teasers. The best approach for content, depth, and conversion mechanics will be determined after the first full report is live — so design decisions are based on real reader behaviour, not guesswork.

TBC — To Be Confirmed Deck slide manifest The full list of slides, their order, and their classification (quantitative / pure narrative / quant-driven narrative) has not yet been defined. This is the first thing to define at implementation start. Everything downstream — Excel PPT Feed labels, web section structure, narrative mapping — flows from this list.

# 10.  Design Decisions — Status

## 10.1  Locked Decisions

| # | Decision | Agreed |
| --- | --- | --- |
| 1 | FY results only | No stub year logic. Pipeline assumes full-year financial statements. |
| 2 | Unavailable data | Flagged N/A in Sheet 4. Not treated as FAIL. |
| 3 | Currency normalisation | Handled in Sheet 1 Raw Data. All values normalised to same unit before any formula in Sheet 2. |
| 4 | Numbers locked at Excel gate | Analyst validates numbers in Excel. Deck built from approved values. Number overrides not permitted at deck stage. |
| 5 | Deck overrides | Narrative and qualitative only. Number change → back to Excel → deck regenerates. |
| 6 | Publish action | Single instruction. Web brief + PDF generated simultaneously from same Supabase record. |
| 7 | Version control | Latest version always live. AI auto-generates change summary on re-publish (analyst report style). |
| 8 | Ask the Desk data source | Reads from validated_data in Supabase (analyst-approved). Not raw OCR output. |
| 9 | Excel as permanent deliverable | Saved alongside PPTX for every engagement. Full audit trail. |
| 10 | Quant-driven narratives timing | Generated after Excel gate using approved numbers. Not parallel with Excel generation. |
| 11 | extracted_data.json schema | Fixed keys + additional_components field for edge cases. |
| 12 | Subagent design | Isolated subagents per stage for production. Sequential acceptable for prototyping. |
| 13 | Template library | Versioned central library. No per-company copies. |
| 14 | Skill versioning | Build credit-deck-v2 in parallel. Validate on one live company before replacing v1. |

## 10.2  Open Decisions (TBC)

| Decision | Status |
| --- | --- |
| Web brief section structure vs deck | TBC — after deck slide manifest defined + first report live |
| Public teaser strategy and content | TBC — after first full report live |
| Deck slide manifest (full slide list) | TBC — first thing defined at implementation start |

# 11.  Next Steps

## Phase 1 — After Sign-Off

- Define deck slide manifest — full slide list, order, and type classification (quantitative / pure narrative / quant-driven narrative)

- Build credit-deck-v2 SKILL.md with full revised pipeline

- Implement Excel Working Papers generation (Stage 2a): 4 sheets, AI-written formulas, conditional formatting for overrides

- Add Supabase write at Stage 1 (extracted_data, narratives, brief_id)

- Add validated_data write after Excel gate (PPT Feed values post-analyst approval)

- Build Stage 2c: quant-driven narrative generation using approved Excel numbers

- Run Phase 1 test plan: 3 companies, all 8 test criteria

## Phase 2 — After Phase 1 Sign-Off

- 2a: Wire web brief to read from Supabase validated_data

- 2b: Build Brief Pack PDF — Puppeteer serverless at /api/brief/[brief_id]/pdf

- 2c–2d: Build Ask the Desk — API route + streaming panel

- Revisit web brief section structure once deck slide manifest is defined

- Design public teaser strategy once first full report is live

✅ Locked Document Status Draft v2.1 · April 2026 · For expert review All design decisions in Section 10.1 are locked. TBC items in Section 9 require no decision before Phase 1 implementation begins. No implementation to start without sign-off on this document.